PRODUCT DOCUMENTATION

AI-Powered Placement Readiness Platform

PROJECT TITLE

Placement Preparation Agent

Version 2.0  |  April 2026

Prepared by : PrepZify Team

TABLE OF CONTENTS

| Section No. | Title | Page No. |
| --- | --- | --- |
| 1 | Executive Summary | 3 |
| 2 | Problem Statement & Why Now | 4 |
| 3 | Solution Overview | 6 |
| 4 | Target Audience & Personas | 7 |
| 5 | Market Demand & TAM - SAM - SOM | 9 |
| 6 | Competitor Analysis & Moat | 10 |
| 7 | Business Blueprint | 12 |
| 8 | Scope of Work – MVP | 14 |
| 9 | Technical Architecture | 16 |
| 10 | Tech Stack & API Contract | 17 |
| 11 | Team Responsibilities | 19 |
| 12 | RACI Matrix | 20 |
| 13 | Team Member RACI Matrix | 21 |
| 14 | Visual Gantt Chart | 22 |
| 15 | Business Model & Unit Economics | 23 |
| 16 | Test Plan & UAT | 24 |
| 17 | Risk Register | 25 |
| 18 | Pitch Deck / Demo Script | 26 |
| 19 | One-Line Product Summary | 27 |
| 20 | Conclusion | 28 |

# 1. Executive Summary

PrepZify is an AI-powered placement readiness platform designed to help students evaluate, improve, and achieve job readiness through intelligent resume analysis and guided improvement. The platform provides a structured pathway from uncertainty to confidence.

Core Capabilities

- Resume Scoring – Automated evaluation of resume quality and completeness

- Skill Gap Identification – Detection of missing or underdeveloped competencies

- Actionable Improvement Roadmap – Step-by-step guidance to strengthen profiles

- Job Role Alignment – Matching student profiles with suitable job opportunities

Core Problem: Students do not know if they are placement-ready and lack clarity on exactly what to improve.

Live URL :

https://prepzify-pf85.onrender.com

GitHub Repo Link :

https://github.com/gyanshankar1708/Prepzify-Empowering-Prepration

2. Problem Statement & Why Now

## Problem Statement

Students preparing for placements often struggle to understand whether they are actually job-ready. Most students prepare without a clear roadmap, resulting in poor resumes, weak interview preparation, and lack of confidence during placement drives.

Current preparation methods are fragmented and generic. Students use multiple websites, random YouTube videos, and inconsistent resources without personalized guidance. Because of this, they fail to identify their weak areas and do not know what to improve.

Why This Problem Matters

- Campus placements are highly competitive.

- Recruiters expect both technical and communication readiness.

- Students often receive resume rejection without feedback.

- Many students waste time preparing irrelevant topics.

- There is no unified platform combining resume analysis, interview preparation, and readiness tracking.

Why Now

The rise of AI makes it possible to provide personalized placement guidance at scale. Students now expect faster feedback, customized preparation plans, and intelligent assistance. AI-powered career preparation platforms are becoming increasingly important in modern education and recruitment.

PrepZify addresses this gap by providing an AI-powered placement readiness platform that helps students identify weaknesses, improve resumes, prepare for interviews, and track progress in one place.

## Key Challenges

| Challenge | Impact on Students |
| --- | --- |
| Lack of structured resume feedback | Students submit weak resumes without knowing what is wrong |
| No clarity on required skills | Students prepare blindly without knowing recruiter expectations |
| Generic preparation strategies | One-size-fits-all advice leads to unfocused effort |
| No measurable progress tracking | Students cannot gauge improvement over time |

## Resulting Outcomes

- Inefficient and undirected preparation

- Low confidence during interviews and assessments

- Poor placement outcomes despite available talent

3. Solution Overview

PrepZify addresses these challenges through a structured, AI-driven pipeline that transforms the way students prepare for placements. The system operates in five sequential stages:

- Resume Analysis – Upload and parse resume to extract structured data

- Skill Gap Detection – Compare extracted skills against role requirements

- Improvement Task Generation – Produce a personalized checklist of actions

- Readiness Progress Tracking – Measure improvement over time with a readiness score

- Job Role Suggestion – Recommend suitable roles based on current profile

## Product Vision

To become the go-to platform for placement readiness, helping students transition from “not ready” to “job ready” with clarity, direction, and measurable progress.

4. Target Audience & Personas

Primary Target Audience

Final-Year Engineering Students

- Students actively preparing for campus placements who need structured guidance and resume improvement.

Placement Aspirants

- Students from 2nd year onwards who want to start preparation early and track their progress.

Beginner-Level Job Seekers

- Freshers entering the job market with limited interview experience and unclear preparation strategies.

User Personas

Persona 1 – The Confused Final-Year Student

Name: Jakaria

Problems:

- Does not know whether his resume is good enough

- Unsure what skills companies expect

- Feels overwhelmed by placement preparation

Goals:

- Improve resume

- Prepare efficiently

- Crack placement interviews

How PrepZify Helps:

- Resume analysis

- Personalized suggestions

- AI interview guidance

Persona 2 – The Beginner

Name: Haris

Problems:

- No preparation roadmap

- Limited coding and aptitude practice

- Lack of confidence

Goals:

- Understand weak areas

- Build placement readiness gradually

How PrepZify Helps:

- Readiness score

- Skill gap detection

- Guided preparation roadmap

# 5. Market Demand & TAM - SAM - SOM

## Market Demand

The placement preparation market is growing rapidly due to increasing competition among students and rising demand for job-readiness platforms.

Thousands of engineering students across India participate in placement drives every year. However, many lack structured guidance and personalized preparation.

PrepZify solves this issue through AI-driven resume analysis, interview preparation, and readiness tracking.

## TAM – Total Addressable Market

All college students and fresh graduates preparing for placements and jobs globally.

Estimated Market:

- Millions of students graduate every year.

- Large demand for EdTech and placement preparation platforms.

## SAM – Serviceable Available Market

Engineering and technical students in India preparing for campus placements.

Estimated Users:

- Engineering colleges

- Technical universities

- Placement-focused institutes

## SOM – Serviceable Obtainable Market

Initial target audience:

- HIT students

- Nearby engineering colleges

- Hackathon and placement communities

Initial goal: Acquire early users through college communities and student networks.

# 6. Competitor Analysis & Moat

## Existing Competitors

| Platform | Strength | Limitation |
| --- | --- | --- |
| LinkedIn | Professional networking | No personalized placement readiness |
| Resume Worded | Resume scoring | Limited placement preparation |
| InterviewBit | Coding preparation | No complete readiness analysis |
| GeeksforGeeks | Learning resources | Generic preparation |
| Internshala | Job opportunities | Limited AI-driven preparation |

PrepZify Competitive Advantage

AI-Powered Readiness System

- PrepZify focuses on complete placement readiness instead of isolated preparation.

Personalized Guidance

- Recommendations are generated based on resume analysis and skill gaps.

Unified Platform

Combines:

- Resume analysis

- Skill gap detection

- Interview preparation

- Readiness tracking

Simplicity

- Easy-to-use interface focused on actionable improvements.

Moat (Long-Term Advantage)

- AI-driven personalization

- Student performance data

- Resume + preparation integration

- Readiness scoring system

- Continuous progress tracking

7. Business Blueprint

# Vision

# To become the go-to AI platform for placement readiness and career preparation.

# Mission

# Help students move from confusion to confidence through structured AI-powered preparation.

# Core Features

# Resume analysis

# Resume improvement suggestions

# AI interview agent

# Skill gap detection

# Readiness dashboard

# Personalized preparation roadmap

# Revenue Model

# Free Tier

# Basic resume analysis

# Basic readiness score

# Limited suggestions

# Premium Tier

# Detailed AI suggestions

# Advanced interview preparation

# Personalized study roadmap

# Company-specific preparation guidance

# Growth Strategy

# College communities

# Campus ambassadors

# Placement workshops

# Social media marketing

# Hackathons and student events

# 8. Scope of Work – MVP

## In Scope

Resume Analysis

- Resume upload via PDF format

- Automated skill extraction from resume content

- Resume quality scoring based on completeness and structure

- Detection of missing sections and weak areas

Resume Improvement System

- AI-generated improvement checklist

- Personalized resume enhancement suggestions

- ATS-friendly resume optimization guidance

- Section-wise feedback (Skills, Projects, Experience, Education)

Skill Gap Detection

- Compare resume skills with industry requirements

- Identify weak or missing competencies

- Generate role-based improvement recommendations

Basic Dashboard

- Readiness score display

- Progress tracking across sessions

- Skill strength visualization

- Resume improvement status

AI Powered Interview Agent

- Video and audio-based interview interaction support

- AI speech and communication analysis

- AI-generated interview questions based on resume skills

- Personalized interview preparation suggestions

- Readiness feedback after interview practice

Test Analysis System

- Aptitude and technical test evaluation

- Performance analysis and scoring

- Weak topic identification

- Personalized preparation suggestions based on test results

## Out of Scope (Future Phases)

- Full online learning platform

- Advanced AI video-audio interview simulation

- Real-time mentorship system

- Native Android/iOS application

- Recruiter dashboard integration

- Advanced live coding interview environment

- Multi-language interview support

- Large-scale company hiring integration

# 9. Technical Architecture

High-Level Architecture

User → Frontend → Backend → AI Processing → Database → Frontend

Frontend

Technology: React.js, CSS & Vite

Responsibilities:

- User interface

- Resume upload UI

- Dashboard display

- Interview agent interface

Backend

Technology: Node.js + Express.js

Responsibilities:

- API handling

- Authentication

- Business logic

- AI integration

AI Layer

Technology: NLP Models/ Gemini API

Responsibilities:

- Resume parsing

- Skill extraction

- Resume scoring

- Interview question generation

- Recommendation engine

Database Layer

Technology: Firebase

Responsibilities:

- Store user data

- Save resumes

- Store analysis reports

- Track readiness progress

# 10. Tech Stack & API Contract

Frontend Stack

- React.js

- CSS

- Vite

Backend Stack

- Node.js

- Express.js

Database

- Firebase

AI & NLP

- Gemini API / Anthropic API

- NLP Models

Deployment

- Render (Backend + Frontend)

API Contract

Upload Resume

POST /upload-resume

Input:

- PDF Resume

Output:

- Extracted skills

- Resume score

- Suggestions

Analyze Readiness

POST /analyze-performance

Input:

- Resume data

- Test results

Output:

- Skill gap analysis

- Readiness score

- Preparation suggestions

AI Interview Agent

POST /interview-agent

Input:

- Role

- Skills

Output:

- Interview questions

- AI suggestions

- Preparation roadmap

# 11. Team Responsibilities

The PrepZify team consists of 10 members across specialized roles, each contributing to a specific area of the product.

| # | Role | Member(s) | Key Responsibilities & Deliverables |
| --- | --- | --- | --- |
| 1 | Pod Leader / Project Manager | Abhinav Raj | Project coordination, sprint planning, monitor progress, manage deadlines. Deliverables: Task distribution, weekly progress report, hackathon coordination |
| 2 | AI Engineer – Resume Analysis | Aditya Kumar, Anurag Gupta | Build AI resume analyzer, extract skills from resume, generate resume score. Deliverables: Resume scoring AI model, skill extraction system |
| 3 | AI Engineer – Test Analysis | Himanshu Kumar, Aryan Singh | Build adaptive test analysis, generate preparation suggestions. Deliverables: Skill gap detection, performance prediction |
| 4 | Data Engineer | Gaurav Kumar Jha | Database schema design, store student data, manage test results. Tool: Firebase |
| 5 | Backend Developer | Haris Jamil, Gyanshankar pd Singh | Build APIs, connect frontend with AI models, manage authentication. Tools: Node.js + Express.js |
| 6 | Frontend Developer | Md Akib Ansari, Jakaria Eunus Hussain | Build user interface, create student dashboard. Tool: React.js (Vibe Coding using Lovable) |
| 7 | Dashboard Engineer | Aryan Singh | Create progress charts, show performance analytics. |
| 8 | DevOps Engineer | Gyanshankar pd Singh | GitHub repository management, deployment, CI/CD pipeline. Tool: Webyae |
| 9 | Testing + Demo Engineer | Anurag Gupta, Abhinav Raj | Test all features, find and fix bugs, prepare demo flow, run final presentation |
| 10 | Documentation | Jakaria Eunus Hussain, Himanshu Kumar | Create documentation, prepare demo script, prepare presentation |

# 12. RACI Matrix

R = Responsible, A = Accountable, C = Consulted, I = Informed

| Task | Pod Leader | Resume AI | Test AI | Data Eng. | Backend | Frontend | Dashboard | DevOps | Test/ Demo |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | A | I | I | I | C | C | I | I | I |
| Architecture Design | A | R | R | C | R | C | I | C | I |
| Dataset Setup | I | C | C | A / R | I | I | I | I | I |
| UI Design | I | I | I | I | I | A / R | I | I | C |
| Frontend Development | I | I | I | I | C | A / R | I | I | I |
| Backend APIs | I | I | I | C | A / R | C | I | I | I |
| Resume Analyzer | I | A / R | I | C | C | I | I | I | I |
| Test Analyzer | I | I | A / R | C | C | I | I | I | I |
| Resume-Based Test | I | R | A / R | C | C | I | I | I | I |
| Study Planner | I | C | A / R | C | C | I | I | I | I |
| Interview Simulation | I | C | A / R | I | C | I | I | I | I |
| Chatbot System | I | R | C | I | C | I | I | I | I |
| Company Recommendation | I | R | C | C | C | I | I | I | I |
| Dashboard Development | I | I | I | C | C | C | A / R | I | I |
| Integration | A | R | R | R | R | R | C | C | I |
| Deployment | I | I | I | I | C | C | I | A / R | I |
| Testing | A | C | C | C | C | C | C | I | A / R |
| Demo Execution | A | I | I | I | I | I | I | I | A / R |
| Documentation | I | I | I | I | I | I | I | C | A / R |

# 13. Team Member RACI Matrix

R = Responsible, A = Accountable, C = Consulted, I = Informed

| Team Member | Main Responsibility Area | RACI Role | Key Deliverables |
| --- | --- | --- | --- |
| Abhinav Raj | Project Management & Coordination | A | Sprint planning, task distribution, deadline management, hackathon coordination |
| Aditya Kumar | Resume AI Development | A / R | Resume analyzer, skill extraction, resume scoring logic |
| Anurag Gupta | Resume AI + Testing & Demo | R | Resume AI support, testing, bug fixing, demo preparation |
| Himanshu Kumar | Test Analysis AI | A / R | Skill gap detection, preparation suggestions, performance prediction |
| Aryan Singh | Test AI + Dashboard Analytics | R | Test analysis logic, dashboard charts, performance analytics |
| Gaurav Kumar Jha | Data Engineering | A / R | Database schema, user data management, result storage |
| Haris Jamil | Backend Development | A / R | APIs, authentication, frontend-backend integration |
| Gyanshankar pd Singh | Backend + DevOps | R | API support, deployment, CI/CD pipeline, GitHub management |
| Md Akib Ansari | Frontend Development | A / R | UI development, dashboard pages, responsive frontend |
| Jakaria Eunus Hussain | Frontend + Documentation | A / R | Documentation, presentation, demo script, frontend support |

# 14. Visual Gantt Chart

The chart below provides a visual representation of the 14-day sprint schedule. Orange cells indicate active work days for each task.

| Task / Days | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning & Architecture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UI/UX + Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Resume AI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test AI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Resume-Based Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Study Planner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interview Simulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Chatbot System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Company Recommendation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dashboard Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing & Bug Fixing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Demo Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# 15. Business Model & Unit Economics

Revenue Streams

- Premium subscriptions

- Resume optimization services

- Placement preparation packages

- Institution partnerships

Estimated Cost Areas

- AI API costs

- Hosting and deployment

- Database storage

- Maintenance and scaling

Unit Economics

Customer Acquisition

- Low-cost acquisition through colleges and student communities.

Retention

- High retention due to continuous preparation cycle and progress tracking.

Scalability

- Cloud-based architecture allows scalable growth.

# 16. Test Plan & UAT

Testing Areas

Functional Testing

- Resume upload works properly

- AI analysis generates valid results

- Dashboard displays correct information

Performance Testing

- APIs respond within acceptable time

- Multiple users supported simultaneously

UI Testing

- Responsive design

- Cross-browser compatibility

User Acceptance Testing (UAT)

Expected User Flow

- Upload resume

- Receive analysis

- View readiness score

- Use AI interview agent

- Improve resume

- Track progress

17. Risk Register

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| AI output inaccuracies | Medium | Use fallback logic |
| API delays | High | Optimize backend APIs |
| Integration issues | High | Early integration testing |
| Scope creep | High | Strict MVP focus |
| Deployment failures | Medium | Continuous testing |

# 18. Pitch Deck / Demo Script

Problem

- Students struggle to understand whether they are placement-ready.

Solution

- PrepZify provides AI-powered resume analysis, interview preparation, and readiness tracking.

Demo Flow

- User uploads resume

- AI analyzes resume

- System generates readiness score

- AI interview agent asks questions

- Dashboard shows improvement suggestions

Technology

- React.js

- Node.js

- MongoDB

- AI APIs

Future Vision

- Expand PrepZify into a complete AI career preparation ecosystem.

# 19. One-Line Product Summary

PrepZify is an AI-powered placement readiness platform that helps students improve resumes, prepare for interviews, identify skill gaps, and track readiness through personalized guidance.

# 20. Conclusion

PrepZify bridges the gap between preparation and actual placement readiness. The platform combines resume analysis, AI-driven interview preparation, and progress tracking into a single structured system.

By focusing on actionable improvements and measurable readiness, PrepZify helps students prepare smarter, improve faster, and approach placements with confidence.

With a scalable architecture, focused MVP scope, and strong AI integration, PrepZify has the potential to evolve into a complete career preparation ecosystem for students.

PrepZify – Empowering Preparation